# Aura-3D: A Feed-Forward 3D Gaussian Splatting Avatar Synthesizer with Real-Time Gaze-Aware Animation

## Final Project Report

| Submitted By: | [Student Name] |
| --- | --- |
| CMS ID: | [Student ID] |
| Date: | May 29, 2026 |
| Repository: | Overproness/cv_project (branch: main) |
| Training time: | ~25 days continuous GPU training (May 4 – May 29) |

## 1. Executive Summary

This report is submitted at the project deadline after approximately 25 days of continuous GPU training (May 4 – May 29, 2026). It documents what was achieved relative to the objectives stated in the April 25 synopsis, what was not completed within the available time, and the technical reasons for both.

Core claim validated: The central research question of the synopsis — can a feed-forward neural network predict personalized 3DGS Gaussian attribute offsets from reference photographs without per-subject optimisation? — is answered yes. The full encoder → decoder → FLAME → Gaussian → rasterizer pipeline was implemented from scratch, trained end-to-end, and produces photometrically correct 3D head avatar reconstructions from novel viewpoints in a single forward pass.

What was achieved: Stage 1 (per-subject overfit on 3 NeRSemble subjects) ran to completion. All five neural modules from the synopsis were implemented. FLAME-to-triangle binding, the face deformation MLP, the GERR eye branch, the DINOv2 encoder, and the UV-space CNN decoder are all functional. Six non-trivial engineering bugs were found and fixed. The model achieved SSIM 0.7379, PSNR 22.06 dB, LPIPS 0.5156 on 50 held-out evaluation samples. A perceptual LPIPS loss was added in Phase 2 and training is currently running at step ~184,450.

What was not completed: Stages 2 and 3 (cross-subject generalisation and in-the-wild training) were not reached due to the training time budget. Gaze angular error, FID, and identity cosine similarity metrics were not evaluated. No baseline comparison against GazeGaussian / GaussianAvatars was performed. The real-time webcam inference driver (WP8) and comprehensive ablation study (WP9) are not done.

Status summary:

| Synopsis Item | Status | Notes |
| --- | --- | --- |
| WP1: FLAME binding + Gaussian init | ✅ Done | Per-triangle binding functional; eye-region separated |
| WP2: Multi-view ViT encoder | ✅ Done | DINOv2-ViT-B/14 + cross-view attention (2 layers) |
| WP3: UV-space parameter decoder | ✅ Done | Linear → 4×ConvTranspose2d → UV map, UV-seeded |
| WP4: Face deformation MLP | ✅ Done | 3-layer skip-MLP, expr + pose conditioned |
| WP5: Eye branch (GERR) | ✅ Done | Rigid gaze rotation + residual MLP |
| WP6: Training loop + losses | ✅ Done | L1 + SSIM + LPIPS; scale_reg; Adam; cosine LR |
| WP7: NeRSemble dataloader | ✅ Done | 3 subjects, 2,400 samples; FLAME .npz integration |
| Stage 1: Per-subject overfit | ✅ Done | 184,450 steps; SSIM 0.7379, PSNR 22.06 dB, LPIPS 0.52 |
| Stage 2: Cross-subject (30+ subjects) | ❌ Not done | Requires dataset expansion + new training loop |
| Stage 3: In-the-wild (FaceScape/EG3D) | ❌ Not done | Deferred to future work |
| WP8: Real-time webcam driver ≥ 60 FPS | ❌ Not done | Architecture supports it; not implemented |
| WP9: Baselines + full metric suite | ❌ Not done | Only SSIM/PSNR/LPIPS measured |

### Best Metrics Achieved (Phase 1, step 139,400)

| Metric | Value | std |
| --- | --- | --- |
| SSIM ↑ | 0.7379 | ±0.044 |
| PSNR ↑ | 22.06 dB | ±1.38 |
| LPIPS ↓ | 0.5156 | ±0.057 |

## 2. Introduction and Motivation

(Reproduced and updated from the April 25, 2026 synopsis)

Realistic digital avatars of human faces are central to virtual reality, video conferencing, entertainment, accessibility technology, and medical simulation. The dominant paradigm — per-subject Neural Radiance Fields (NeRF) or 3D Gaussian Splatting (3DGS) — achieves stunning visual quality, but each new identity requires 30 minutes to several hours of GPU compute over dozens of synchronized camera views captured in a studio. This is economically and logistically prohibitive for consumer applications.

3D Gaussian Splatting [Kerbl et al., SIGGRAPH 2023] represents a scene as anisotropic 3D Gaussians parameterised by position, covariance, spherical-harmonic colour, and opacity, rendered at real-time framerates via a CUDA tile-based rasterizer. Breakthroughs in 3DGS-based head animation (GaussianAvatars [Qian et al., CVPR 2024], GazeGaussian [Wei et al., AAAI 2025]) have reached photorealistic quality, but each trains one model per subject.

Aura-3D addresses the gap between per-subject 3DGS quality and zero-shot feed-forward generalization, while incorporating explicit gaze control — the single most important social signal in face-to-face interaction.

### 2.1 Research Questions (from Synopsis)

The synopsis posed four research questions. This report addresses the status of each.

RQ1: Can a feed-forward neural network learn to predict personalized 3DGS Gaussian attribute offsets from 1–4 monocular reference photographs, without per-subject optimisation?

Answer: Yes, for subjects within the training distribution. The pipeline produces photometrically correct novel-view renders of 3 NeRSemble subjects from 4 reference views in a single forward pass with no per-user optimisation step. SSIM 0.7379, PSNR 22.06 dB, LPIPS 0.5156. Whether this generalises to unseen identities (the core claim) requires Stage 2 training, which was not reached.

RQ2: What encoder-decoder architecture best preserves high-frequency identity cues?

Answer: DINOv2-ViT-B/14 + UV-CNN works in the overfit regime; cross-identity fidelity untested. The UV-space CNN decoder (seeded UV layout, persistent buffer) proved critical — the system failed entirely before the UV non-determinism bug was fixed (PSNR improved from ~11 dB to ~22 dB after that single fix). The DINOv2 backbone provided stable identity embeddings across views. High-frequency fine detail (pores, hair strands, eyelashes) remains blurry — attributable to the absence of Gaussian Adaptive Density Control, not the encoder architecture.

RQ3: How can GERR be integrated into a feed-forward pipeline so that the eye branch generalises across identities?

Answer: Architecture implemented; generalization not yet testable. The GERR eye branch (rigid gaze rotation + residual MLP) is implemented and integrated into the training loop. Since Stage 1 trains on only 3 subjects, cross-identity eye generalisation cannot be evaluated from current results. This is a Stage 2 question.

RQ4: What is the minimum data volume and diversity needed for cross-identity generalisation?

Answer: Not yet determinable. Stage 1 uses 3 subjects (2,400 samples) in an intentional overfit regime. Cross-identity generalisation requires Stage 2 (full NeRSemble, 220+ subjects). The 3-subject result confirms the pipeline can learn face reconstruction; it says nothing about the data requirement for generalisation.

## 3. Related Work

| Paper | Contribution to Aura-3D |
| --- | --- |
| GazeGaussian [Wei et al., 2025] | Two-stream face/eye architecture; GERR rigid rotation representation; EGNR training signal |
| GaussianAvatars [Qian et al., 2024] | FLAME-to-triangle Gaussian binding; local-frame rigid transform; per-triangle attribute MLP |
| Kerbl et al. [SIGGRAPH 2023] | Foundational 3DGS representation; diff-gaussian-rasterization CUDA kernel used unchanged |
| NeRSemble [Kirschstein et al., 2023] | Primary training dataset; 16-camera multi-view video; FLAME tracking .npz annotations |
| Liu et al. [arXiv 2025] | 2D-supervised training pipeline (SimSwap + CodeFormer) for in-the-wild data — planned for Stage 3 |

## 4. Research Gap Addressed

| Gap (from Synopsis) | Status in This Work |
| --- | --- |
| Per-subject optimisation required | ✅ Eliminated — single forward pass at inference, zero per-user optimisation |
| Multi-view studio capture needed | ✅ 4 reference views used in training; architecture supports 1–4 |
| No cross-identity generalisation | ⏳ Architecture designed for it; Stage 2 (30+ subjects) not yet trained |
| Gaze control missing or implicit | ✅ GERR explicit rigid rotation + residual MLP implemented |
| Inference too slow for real-time | ⏳ Rasterizer is fast; full pipeline FPS not benchmarked yet |
| In-the-wild images unsupported | ⏳ Planned for Stage 3 (FaceScape + EG3D + SimSwap); not implemented |

## 5. Architecture

The architecture precisely follows the synopsis design. All five modules from Section 3.3 of the synopsis were implemented.

Reference images (V=4, 3, 518, 518)
         │
  DINOv2-ViT-B/14  (shared across V views)
  + per-view positional embedding
  + cross-view Transformer attention (2 layers, 8 heads, d_model=768)
  + mean pool over views → identity vector (B, 768)
         │
  UV-Space CNN Decoder
  Linear(768→128×16×16) → reshape → 4×ConvTranspose2d (GELU) → (B,128,256,256)
  bilinear sample at FLAME triangle UV centroids
  → per-triangle: Δxyz, Δlog_scale, Δrotation_quat, ΔRGB, Δopacity
  (all heads zero-initialised → canonical FLAME template at init)
         │
  FLAME(shape β, expression θ, pose β_pose)
  → deformed mesh vertices → triangle transforms (normal×tangent×bitangent)
         │
  FLAME → Gaussian Binding (GaussianAvatars-style per-triangle local frame)
         │
       ┌─────────────────────┬──────────────────────┐
       ▼                     ▼                      ▼
  Face Branch:          Eye Branch:          (non-eye Gaussians
  FaceDeformMLP         GERR rigid rotation   pass through unchanged)
  [256,256,256]         + residual MLP [128,128]
  expr+pose conditioned  gaze (pitch,yaw) conditioned
       │                     │
       └──────────┬──────────┘
                  ▼
  diff-gaussian-rasterization (INRIA CUDA kernel, unmodified)
                  │
         Rendered RGB (3, 518, 518)

### Module Implementation Details

| Module | Implementation | Params |
| --- | --- | --- |
| Encoder | DINOv2-ViT-B/14, 2-layer cross-view Transformer (8 heads) | ~90M |
| Decoder | Linear→4×ConvTranspose2d→UV map (seeded, persistent) | ~5M |
| FLAME | flame-pytorch, n_shape=100, n_exp=50, n_pose=6 | Fixed |
| FLAME Binding | Per-triangle normal/tangent/bitangent local frame | ~0 |
| Face Deformation MLP | 3-layer skip-MLP [256,256,256], expr+pose conditioned | ~400k |
| Eye Branch (GERR) | Rigid gaze rotation matrix + 2-layer residual MLP [128,128] | ~100k |
| Renderer | diff-gaussian-rasterization (CUDA, tile-based) | 0 |
| Total trainable |  | ~95M |

## 6. Synopsis Research Objectives — Achievement Status

The synopsis defined six research objectives (RO1–RO6). This section reports the status of each.

| RO | Objective (from Synopsis §2.5.1) | Status | Evidence |
| --- | --- | --- | --- |
| 1 | Design and validate DINOv2-ViT-B/14 encoder with cross-view fusion producing stable 768-dim embedding | ✅ Complete | Encoder trains end-to-end; PSNR 22.06 dB confirms identity information is preserved |
| 2 | Develop UV-space CNN decoder mapping identity → per-triangle Gaussian attribute offsets, zero-init | ✅ Complete | UV seeding bug was the critical fix; zero-init confirmed at startup |
| 3 | Implement FLAME-to-triangle Gaussian binding + face deformation MLP + GERR eye branch | ✅ Complete | All three modules training; FLAME binding drives correct macro-scale animation |
| 4 | Train the full pipeline in three stages (overfit → cross-subject → in-the-wild) | 🟡 Partial | Stage 1 (overfit) complete at 184,450 steps. Stages 2 and 3 not started. |
| 5 | Achieve ≥ 60 FPS animation at inference on a mid-range GPU | ⏳ Pending | Rasterizer alone can achieve this; full pipeline FPS not benchmarked |
| 6 | Evaluate against GazeGaussian / GaussianAvatars with gaze error, SSIM, PSNR, LPIPS, FID, ID-sim | 🟡 Partial | SSIM, PSNR, LPIPS evaluated. Gaze error, FID, ID cosine similarity, baseline comparisons not done |

### Why Stages 2 and 3 Were Not Reached

Stage 1 was expected to take ~1 month (synopsis Gantt, June 2026 target). In practice it took longer because:

- Six bugs required iterative diagnosis under real GPU training. The UV non-determinism bug alone caused ~2 weeks of confusing results before being identified. Each bug required a fix, a restart, and enough steps to confirm the fix worked.

- 6 GB VRAM constraint. The GPU in use has 6 GB VRAM, significantly below the 24 GB RTX 3090 assumed in the synopsis. This forced batch size 1, a VGG→AlexNet swap for LPIPS, and 256px downsampling for the perceptual loss — all adding development overhead.

- Training at 6 GB is slow. Phase 1 alone required ~184,000 optimisation steps over 25 days. Even with the full hardware assumed in the synopsis, Stage 2 (cross-subject on 220+ subjects) would require a substantially longer run.

## 7. Data

NeRSemble [Kirschstein et al., SIGGRAPH 2023] — used as the primary training dataset as specified in the synopsis.

| Subject | Sequence | Cameras | Timesteps | Total Samples |
| --- | --- | --- | --- | --- |
| 030 | EXP-2-eyes | 16 | 50 | 800 |
| 038 | EXP-1-head | 16 | 50 | 800 |
| 240 | EXP-1-head | 16 | 50 | 800 |
| Total |  |  |  | 2,400 |

Only 3 of 220+ available subjects were used, as this is Stage 1 (per-subject overfit). Preprocessing applied: background normalisation, FLAME tracking via provided .npz annotations, camera calibration from dataset metadata. The full preprocessing pipeline from the synopsis (BiSeNet-V2 masking, DECA refitting, gaze normalization via ETH-XGaze protocol) was not applied — the NeRSemble dataset’s pre-provided FLAME tracking was used directly, which is sufficient for Stage 1.

Multiface, FaceScape, and EG3D synthetic data — planned for Stages 2 and 3 — were not used.

## 8. Loss Functions

### Phase 1 (steps 0 – 144,500)

L=1.0⋅LL1+0.2⋅LSSIM+0.01⋅Lscale

### Phase 2 (steps 144,500 – present)

L=1.0⋅LL1+0.2⋅LSSIM+0.05⋅LLPIPS+0.01⋅Lscale

LPIPS uses AlexNet features evaluated on 256 × 256 downsampled inputs. Scale regularisation:

Lscale=E​max0, logs−τ2

| Phase | τ (threshold) | Max scale | Rationale |
| --- | --- | --- | --- |
| Phase 1 | 0.0 | 1.0 m | Conservative; prevents explosion |
| Phase 2a | −3.0 | 5 cm | Too tight — caused metric regression (see §10.6) |
| Phase 2b | −1.897 | 15 cm | Fixed; training running; scale_reg≈0 |

Losses from the synopsis not implemented: gaze angular loss, identity cosine similarity regularisation. These require gaze ground-truth labels and a pre-trained face embedding network respectively — deferred to Stage 2.

## 9. Training Timeline

May 4, 2026    — Environment setup; dependency installation; first smoke test
May 4–10       — Pipeline assembly; forward pass verified end-to-end (WP1–WP5)
May 10–23      — Phase 1 training, step 0 → 134,050
May 23         — Scale explosion event (Bug 3); training reset; post-explosion restart
May 23–26      — Phase 1 continued, step 134,000 → 139,400 (best.pt, SSIM 0.7379)
May 26         — Phase 1 eval run; PHASE1_REPORT.md written
May 26         — Phase 2 changes applied (LPIPS loss, scale clamp 0.05m)
May 26         — LPIPS OOM crash (Bug 5); fixed (AlexNet + 256px downsample); restarted
May 26–29      — Phase 2a training, step 144,550 → 181,100
May 29         — Phase 2a eval: SSIM 0.7007 (regression); root cause found (Bug 6)
May 29         — Phase 2b fix: scale clamp relaxed 0.05m → 0.15m; training resumed
May 29         — Phase 2b running, step ~184,450 (deadline reached)

### Loss Trajectory

| Milestone | Step | Total Loss | Notes |
| --- | --- | --- | --- |
| Phase 1 start | ~2,550 | ~0.35 |  |
| Phase 1 rapid improvement | 20,000 | ~0.15 |  |
| Phase 1 pre-explosion best | 114,250 | 0.0614 |  |
| Scale explosion (Bug 3) | 134,050 | 0.62 | Rolled back to 0.0614; Bug 3 fixed |
| Phase 1 best (best.pt) | 139,400 | 0.0557 | Evaluated: SSIM 0.7379, PSNR 22.06 dB |
| Phase 2a start (LPIPS added) | 144,550 | 0.31 | LPIPS=0.77 on first step |
| Phase 2a plateau | 162,400 | ~0.09 | Best training LPIPS: 0.377 |
| Phase 2a final | 181,100 | 0.125 | Eval: SSIM 0.7007 (regression) |
| Phase 2b start (clamp relaxed) | 181,050 | 0.144 | scale_reg=0.000; LPIPS=0.366 |
| Phase 2b current (deadline) | ~184,450 | ~0.11 | scale_reg=0.000; LPIPS oscillating ~0.37–0.42 |

## 10. Engineering Bugs Found and Fixed

Six non-trivial bugs were encountered, diagnosed, and fixed over the course of the project. This section documents all of them as required by the synopsis deliverables.

### 10.1 UV Mapping Non-Determinism (Critical — Phase 1)

Symptom: Blurry, identity-free predictions in evaluation. Cyan diagonal stripe visible in all rendered videos. PSNR plateaued at ~11 dB regardless of training steps.

Root cause: decoder.tri_uv (the per-triangle UV centroid coordinates used to sample the decoder feature map) was registered as persistent=False and initialised with torch.rand() without a fixed seed. Every Python interpreter launch — training, evaluation, video rendering — generated a completely different random UV coordinate layout. The decoder’s feature map was trained to encode face attributes at positions A, B, C, … but evaluated at completely different positions A’, B’, C’, …

Fix:

# In parameter_decoder.py
tri_uvs = torch.rand(n_triangles, 2, generator=torch.Generator().manual_seed(0))
self.register_buffer("tri_uv", tri_uvs, persistent=True)  # saved in checkpoint

Impact: PSNR jumped from ~11 dB → ~22 dB. SSIM from 0.52 → 0.74. This was the single most impactful fix in the entire project.

### 10.2 CUDA Device Mismatch

Symptom: CUDA illegal memory access exception during the first rasterization call.

Root cause: Camera intrinsic and extrinsic matrices (K, w2c) were loaded as CPU tensors from the dataset. projection_matrix() in utils/camera.py was hardcoded to construct its output on CPU, regardless of input device. The CUDA rasterizer requires all input tensors on the same CUDA device.

Fix:

# In camera.py — infer output device from the camera matrix
proj = torch.zeros(4, 4, dtype=w2c_gl.dtype, device=w2c_gl.device)

### 10.3 Gaussian Scale Explosion

Symptom: Training loss jumped from 0.09 → 0.62 at step 134,050. The SSIM component reached 0.999, indicating the prediction had become uniform grey/white (one or more Gaussians had grown to cover the entire image). The explosion continued for ~300 steps.

Root cause: The renderer used torch.exp(log_scale).clamp_min(1e-4) — a lower bound only. With no upper bound, gradient accumulation caused log-scale values to grow unboundedly. Once a Gaussian’s scale exceeded the image footprint, gradients became degenerate (all pixels equally covered → no spatial gradient signal), and the loss minimiser was stuck in a local mode of large-scale grey coverage.

Fix (two-layer protection): 1. Soft L2 penalty on log-scales above threshold τ (scale regularisation loss, weight 0.01) 2. Hard upper clamp in the renderer: torch.exp(log_scale).clamp(1e-4, 1.0) (Phase 1)

Impact: Training restabilised; final Phase 1 loss 0.0557 at step 139,400.

### 10.4 Zombie Training Process

Symptom: GPU reported 100% utilization but no new training log lines appeared when a new training run was started.

Root cause: The process from the May 23 scale explosion was not explicitly killed when the machine was left running. It continued consuming the full 6 GB GPU in a crash-recovery loop, starving the new process of all GPU memory.

Fix: kill <PID> on the orphaned process. New training process then ran normally.

### 10.5 LPIPS Out-of-Memory Crash

Symptom: torch.cuda.OutOfMemoryError on the very first training step after LPIPS was enabled in Phase 2.

Root cause: The initial LPIPS implementation used VGG (the default) at the full 518 × 518 training resolution. VGG-based LPIPS at 518 × 518 requires approximately 300 MB of additional VRAM above the already-saturated 6 GB budget.

Fix: 1. Switch lpips_net: vgg → lpips_net: alex (AlexNet has ~4× fewer feature parameters than VGG) 2. Downsample both pred and target to 256 × 256 via F.interpolate before the LPIPS forward pass (perceptual features are scale-insensitive at this range)

Measured VRAM delta after fix: ~51 MB (vs. ~300 MB with VGG at full resolution).

### 10.6 Scale Clamp 0.05 m Too Tight — Metric Regression

Symptom: Phase 2a evaluation at step 181,000 showed regression on all three metrics vs Phase 1: SSIM −0.037, PSNR −1.82 dB, LPIPS flat (+0.005). The model trained with LPIPS loss was worse than the Phase 1 model without it.

Root cause: The 5 cm maximum Gaussian scale (introduced as Phase 2’s tighter constraint) prevents Gaussians from being large enough to cover hair, neck, forehead, and clothing. These regions need splats 5–15 cm across. With only 5 cm available: - Peripheral regions are systematically under-reconstructed (appear as dark gaps) - The decoder learns to ignore periphery since it can never be covered within the constraint - PSNR falls because average pixel error over uncovered dark regions is high - LPIPS is insensitive to large uniform dark regions, so the perceptual signal provides no corrective force

Key diagnostic evidence: Per-subject breakdown showed subjects 038 and 240 (full head, hair, neck) regressed −0.053 and −0.033 SSIM respectively, while subject 030 (eyes-only sequence, small face region) regressed only −0.022.

Fix:

# gs_renderer.py — Phase 2b
scales = torch.exp(g.scale[0]).clamp(1e-4, 0.15)  # was 0.05

# trainer.py — Phase 2b: log(0.15) = -1.897
scale_excess = gaussians.scale.clamp_min(-1.897) - (-1.897)

Phase 2b early signal: scale_reg=0.00000 from the first step (Gaussians within budget); training LPIPS reaching 0.366 (lower than most Phase 2a values).

## 11. Quantitative Results

### 11.1 Phase 1 Evaluation (best.pt, step 139,400)

Evaluated on 50 random samples (seed=42) across 3 subjects and both sequences.

| Metric | Mean | Std |
| --- | --- | --- |
| SSIM ↑ | 0.7379 | ±0.044 |
| PSNR ↑ | 22.06 dB | ±1.38 |
| LPIPS ↓ | 0.5156 | ±0.057 |

### 11.2 Phase 2a Evaluation (latest.pt, step 181,000)

Same 50 samples, same seed.

| Metric | Mean | Std | vs Phase 1 | Direction |
| --- | --- | --- | --- | --- |
| SSIM ↑ | 0.7007 | ±0.049 | −0.037 | ❌ Worse |
| PSNR ↑ | 20.24 dB | ±2.28 | −1.82 dB | ❌ Worse |
| LPIPS ↓ | 0.5201 | ±0.051 | +0.005 | ❌ Flat |

The regression was caused by Bug 10.6 (scale clamp too tight). Phase 2b training is ongoing with the fix applied.

### 11.3 Per-Subject Breakdown

| Subject | Sequence | SSIM P1 | SSIM P2a | Δ | Interpretation |
| --- | --- | --- | --- | --- | --- |
| 030 | EXP-2-eyes | ~0.763 | 0.741 | −0.022 | Eye region is fine-scale; minor delta |
| 038 | EXP-1-head | ~0.713 | 0.660 | −0.053 | Hair + neck require larger Gaussians |
| 240 | EXP-1-head | ~0.726 | 0.693 | −0.033 | Same — confirms scale-clamp hypothesis |

### 11.4 Phase 2b Status (at deadline)

Training is at step ~184,450. scale_reg=0.00000 throughout (Gaussians within the 15 cm budget). Training LPIPS values oscillating ~0.37–0.42, lower than Phase 2a plateau of ~0.38–0.65. A full evaluation (50 samples) will be run when training completes at step 200,000 (~June 1, 2026).

## 12. Qualitative Results

Three GT vs PRED side-by-side comparison videos were rendered from best.pt (Phase 1):

| Video | Subject | Sequence |
| --- | --- | --- |
| pid030_EXP-2-eyes_220700191.mp4 | 030 | EXP-2-eyes |
| pid038_EXP-1-head_220700191.mp4 | 038 | EXP-1-head |
| pid240_EXP-1-head_220700191.mp4 | 240 | EXP-1-head |

What the model reconstructs correctly: - Overall head shape and position in world space - Skin tone and colour per subject - Hair colour and rough hair silhouette - Clothing colour and approximate texture - Background colour - 3D consistency of head motion across sequences

What remains blurry / incorrect: - All fine facial detail (pores, lip texture, eyelashes, individual hair strands) - Sharp eye highlights and iris texture - Wrinkle and crease geometry

Why it is blurry (technical explanation):

The blur is not a failure of the encoder or decoder architecture — it is a direct consequence of what was explicitly deferred from Stage 1:

- No Gaussian Adaptive Density Control (ADC). Standard 3DGS training alternates gradient steps with densification/pruning: Gaussians with large spatial gradients are split; near-transparent Gaussians are pruned. Without ADC, the Gaussian count is fixed at initialisation. The same number of splats must cover a flat forehead and a detailed eyelash, making fine detail physically impossible to represent.

- No perceptual loss in Phase 1. L1 + SSIM losses minimise mean pixel error across the distribution of training views, which statistically produces blurry means. LPIPS forces feature-space matching that pushes for high-frequency detail recovery. Phase 2 adds LPIPS, but ADC is still needed for it to be effective at fine scale.

- Three-subject overfit. The model learns the average over 3 subjects × 16 views rather than per-instance sharpness. This is expected in Stage 1.

## 13. Comparative Analysis

The synopsis planned comparison against GazeGaussian, GaussianAvatars, and GazeNeRF on the ETH-XGaze benchmark (gaze angular error, SSIM, PSNR, LPIPS, FID, identity cosine similarity). This comparison was not completed, as: (a) the evaluation required Stage 2 cross-subject training to produce meaningful generalisation metrics; (b) gaze error evaluation requires ETH-XGaze test labels and a calibrated gaze estimator not yet integrated; (c) FID and identity cosine similarity require a 1,000+ sample rendering set and a pretrained FaceX-Zoo face embedding network respectively.

The table below shows the published baseline numbers from the synopsis alongside the best Aura-3D results achieved to date. Aura-3D’s numbers are on the per-subject overfit regime (Stage 1), not the cross-identity generalisation regime the baselines use — this comparison is therefore not apples-to-apples and should be read as indicative only.

| Method | SSIM ↑ | PSNR ↑ | LPIPS ↓ | Gaze ↓ | FPS ↑ | Per-subject optim? |
| --- | --- | --- | --- | --- | --- | --- |
| STED [Zheng et al., 2020] | 0.726 | 17.53 | 0.300 | 16.22° | 18 | Yes |
| GazeNeRF [Ruzzi et al., 2023] | 0.733 | 15.45 | 0.291 | 6.94° | 46 | Yes |
| GaussianAvatars [Qian et al., 2024] | 0.638 | 12.11 | 0.359 | 30.96° | 91 | Yes |
| GazeGaussian [Wei et al., 2025] | 0.823 | 18.73 | 0.216 | 6.62° | 74 | Yes |
| Aura-3D Stage 1 (best.pt, 3 subj.) | 0.7379 | 22.06 | 0.5156 | N/M | N/M | No† |

†Aura-3D requires no per-subject optimisation at inference. The Stage 1 numbers are from an overfit run on 3 subjects and cannot be compared directly to the per-subject baselines above.

Key observations: - Aura-3D’s PSNR (22.06 dB) and SSIM (0.7379) exceed several per-subject baselines despite being a feed-forward system — which is promising. - LPIPS (0.5156) is significantly worse than baselines (0.216–0.359). This is the primary quality gap — attributable to lack of ADC and the fact that baselines use subject-specific fine-tuning. - Cross-identity generalisation metrics cannot be provided at this time.

## 14. Work Package Delivery Summary

| WP | Title | Delivered? | Location |
| --- | --- | --- | --- |
| WP1 | Gaussian Binding Infrastructure | ✅ Yes | aura3d/models/gaussians/flame_binding.py |
| WP2 | Multi-View Identity Encoder | ✅ Yes | aura3d/models/encoders/ |
| WP3 | UV-Space Parameter Decoder | ✅ Yes | aura3d/models/decoders/parameter_decoder.py |
| WP4 | Face Deformation Branch | ✅ Yes | aura3d/models/deformation/deform_mlp.py |
| WP5 | Eye Branch (GERR) | ✅ Yes | aura3d/models/eye/ |
| WP6 | Training Loop + Losses | ✅ Yes | aura3d/training/trainer.py, aura3d/losses/ |
| WP7 | NeRSemble Dataloader | ✅ Yes (3 subj.) | aura3d/data/datasets/nersemble.py |
| WP8 | Real-Time Inference Driver ≥60 FPS | ❌ Not done | Architecture supports it; script not implemented |
| WP9 | Evaluation + Baselines | 🟡 Partial | aura3d/scripts/evaluate.py; no baseline comparison |

## 15. All Deliverables

### Code

| File | Description |
| --- | --- |
| aura3d/models/aura3d_model.py | Top-level model: encode_identity() + animate() |
| aura3d/models/encoders/ | DINOv2-ViT-B/14 + cross-view attention |
| aura3d/models/decoders/parameter_decoder.py | UV-CNN Gaussian parameter decoder (UV-seeded, persistent) |
| aura3d/models/flame/ | FLAME interface + mesh utilities |
| aura3d/models/gaussians/flame_binding.py | Per-triangle local-frame Gaussian binding |
| aura3d/models/deformation/deform_mlp.py | Face deformation MLP |
| aura3d/models/eye/ | Eye branch: GERR + residual MLP |
| aura3d/models/renderer/gs_renderer.py | diff-gaussian-rasterization wrapper (clamp 0.15 m) |
| aura3d/losses/photometric.py | L1 + SSIM + LPIPS (AlexNet, 256px downsample) |
| aura3d/training/trainer.py | Training loop, checkpointing, cosine LR, logging |
| aura3d/utils/camera.py | projection_matrix() with device-aware output |
| aura3d/configs/aura3d_default.yaml | Full Phase 2 training config |
| aura3d/scripts/train_stage1_overfit.py | Training entrypoint |
| aura3d/scripts/evaluate.py | SSIM/PSNR/LPIPS eval with side-by-side PNG output |
| aura3d/scripts/render_video.py | GT vs PRED video renderer |
| aura3d/scripts/plot_loss.py | Loss curve plotter |

### Checkpoints and Outputs

| Artifact | Location |
| --- | --- |
| Phase 1 best checkpoint | runs/stage1_real/best.pt (step 139,400, loss 0.0557) |
| Phase 2 latest checkpoint | runs/stage1_real/latest.pt (step ~184,450) |
| Phase 1 eval results | runs/stage1_real/eval/results.txt |
| Phase 1 eval frames (50 PNG) | runs/stage1_real/eval/frames/ |
| Phase 2a eval results | runs/stage1_real/eval_phase2/results.txt |
| Phase 2a eval frames (50 PNG) | runs/stage1_real/eval_phase2/frames/ |
| Training log (Phase 1 + 2) | runs/stage1_real/train.log |
| Loss curve PNG | runs/stage1_real/loss_curve.png |
| Video — subject 030 | runs/stage1_real/videos/pid030_EXP-2-eyes_220700191.mp4 |
| Video — subject 038 | runs/stage1_real/videos/pid038_EXP-1-head_220700191.mp4 |
| Video — subject 240 | runs/stage1_real/videos/pid240_EXP-1-head_220700191.mp4 |

## 16. Future Work

### 16.1 Immediate (Phase 2b Completion)

- Run full 50-sample eval at step 200,000 with Phase 2b checkpoint

- If LPIPS < 0.48 and SSIM > 0.74: re-render videos with Phase 2b checkpoint

- Update loss curve plot

### 16.2 Stage 2: Cross-Subject Generalisation (Phase 3)

The most critical next step — directly addresses RQ1 and RO4.

| Addition | Priority | Impact |
| --- | --- | --- |
| Gaussian ADC (split + prune) | P0 | Single biggest quality lever; enables sharp detail at fine scale |
| Expand to 30+ NeRSemble subjects | P0 | Tests cross-identity generalisation — the core research claim |
| Cross-subject training loop | P1 | New trainer: random identity sampling each step, forcing general encoding |
| Best-checkpoint by eval metrics | P1 | Track SSIM/PSNR rather than LPIPS-inflated training loss |

ADC implementation plan:

# In trainer._step() after loss.backward()
# Every 1,000 steps:
#   1. Accumulate grad_norm of screenspace_pts.grad
#   2. Clone Gaussians where grad_norm > τ_split (split)
#   3. Remove Gaussians where sigmoid(opacity) < 0.005 (prune)
#   4. Reset optimizer state for changed Gaussians
#   5. Zero grad accumulator

### 16.3 Stage 3: In-the-Wild Generalisation

- FaceScape multi-view + EG3D synthetic data

- SimSwap + CodeFormer 2D-supervised training branch [Liu et al., 2025]

- ETH-XGaze gaze normalization protocol for gaze estimation labels

### 16.4 Evaluation Completion

- Gaze angular error (requires ETH-XGaze labels + ResNet-50 gaze estimator)

- FID (requires 1,000+ generated samples)

- Identity cosine similarity (requires FaceX-Zoo pretrained embedding)

- Full baseline comparison against GazeGaussian, GaussianAvatars, GazeNeRF

### 16.5 Productionisation

- Real-time webcam inference driver (WP8): DECA tracking → FLAME params → animate() → rasterizer

- FPS benchmark on mid-range GPU (RTX 3080 target)

- ONNX/TensorRT export for deployment

## 17. Conclusions

This project set out to build the first feed-forward 3DGS avatar system with accurate gaze control, eliminating the per-subject optimisation bottleneck that blocks all current high-fidelity avatar methods. After ~25 days of continuous GPU training and six engineering bugs, the following can be concluded:

What was proven: The full encoder → FLAME → 3DGS pipeline can be implemented, trained, and converged on a real multi-view face dataset from scratch. The model learns to reconstruct 3D-consistent, photometrically plausible head avatars in a single forward pass. The UV-space Gaussian parameter prediction framework (RO2) functions as designed. FLAME-triangle binding provides correct macro-scale animation (RO3). SSIM 0.7379 and PSNR 22.06 dB are achieved with no per-subject optimisation at test time (RQ1: partial yes).

What was not proven: Cross-identity generalisation (Stages 2 and 3) was not reached. The system has not been tested on unseen identities. Gaze accuracy, FID, identity similarity, and baseline comparisons are unmeasured.

Honest self-assessment: Stage 1 is complete and solid. The architecture works, the bugs were real and were fixed, and the metrics are reasonable for a blur-limited overfit run. The project is approximately at the Milestone 3 target from the synopsis Gantt chart (end of May 2026) — exactly on schedule for Stage 1, and behind schedule on Stages 2 and 3 due to hardware constraints (6 GB vs assumed 24 GB VRAM) and the time cost of debugging on a live training loop.

The technical foundation is sound and the path to cross-identity generalisation is clear. With sufficient compute and time, Stage 2 training is the next step that will determine whether Aura-3D’s central research claim holds.

## References

- Kerbl, B., et al. (2023). 3D Gaussian Splatting for Real-Time Radiance Field Rendering. SIGGRAPH 2023.

- Qian, S., et al. (2024). GaussianAvatars: Photorealistic Head Avatars with Rigged 3D Gaussians. CVPR 2024.

- Wei, J., et al. (2025). GazeGaussian: High-Fidelity Gaze Redirection with 3D Gaussian Splatting. AAAI 2025.

- Kirschstein, T., et al. (2023). NeRSemble: Multi-view Radiance Field Reconstruction of Human Heads. SIGGRAPH 2023.

- Liu, et al. (2025). A Controllable 3D Deepfake Generation Framework with Gaussian Splatting. arXiv:2509.11624.

- Oquab, M., et al. (2024). DINOv2: Learning Robust Visual Features without Supervision. TMLR 2024.

- Li, T., et al. (2017). Learning a Model of Facial Shape and Expression from 4D Scans. SIGGRAPH Asia 2017. (FLAME)

- Feng, Y., et al. (2021). Learning an Animatable Detailed 3D Face Model from In-The-Wild Images. SIGGRAPH 2021. (DECA)

- Zhang, X., et al. (2020). ETH-XGaze: A Large Scale Dataset for Gaze Estimation under Extreme Head Pose and Gaze Variation. ECCV 2020.

- Zheng, Y., et al. (2020). Self-Learning Transformations for Improving Gaze and Head Redirection. NeurIPS 2020. (STED)

- Ruzzi, M., et al. (2023). GazeNeRF: 3D-Aware Gaze Redirection with Neural Radiance Fields. CVPR 2023.

## Appendix A: Abbreviations

| Abbreviation | Full Form |
| --- | --- |
| 3DGS | 3D Gaussian Splatting |
| ADC | Adaptive Density Control |
| DECA | Detailed Expression Capture and Animation |
| EGNR | Expression-Guided Neural Renderer |
| FLAME | Faces Learned with an Articulated Model and Expressions |
| GERR | Gaussian Eye Rotation Representation |
| LPIPS | Learned Perceptual Image Patch Similarity |
| NeRF | Neural Radiance Fields |
| PSNR | Peak Signal-to-Noise Ratio |
| RO | Research Objective (from synopsis §2.5.1) |
| RQ | Research Question (from synopsis §2.3.1) |
| SSIM | Structural Similarity Index Measure |
| UV | Texture coordinate space (U horizontal, V vertical) |
| ViT | Vision Transformer |
| VRAM | Video Random Access Memory |
| WP | Work Package (from synopsis §3.2.1) |